For detailed information about contractual liability and risk assessment, always refer to the Risk Workbook.

The following table is the risk assessment conducted at the whole of government level for CUA ICTS2021. The risk assessment was conducted with the top 10 Customers of the CUA ICTS2021. The risks identified in this table are considered the typical risks that may arise from the provision of ICT services under the CUA with the maximum probable loss compounded to provide coverage to all agencies at the whole of government level.

There may be some risks that are not applicable to your project or service procured under this CUA. Conversely, there may be project specific risks that are not listed in the table and should be included.

Instructions:

- Consider the applicability of the Risks 1 to Risk 15 and the controls available in your agency.

- Assess the consequence, likelihood and risk impact of each risk (see excerpt from Risk Workbook at the end of document) using your agency’s risk reference tables.

- Estimate the maximum probable loss that could arise as a result of each risk and update the “Max Probable Loss” column.

- Ensure the information is captured in the same format as Appendix A- Risk Register of the Risk Workbook.

- Add any additional risks at the bottom of the table and repeat Steps 2 to 4.

- Send your Request document or Quote Form together with the completed Appendix A – Risk Register to your RiskCover Funds Services Contact.

Project Name: ____________________

Estimated Contract Value (inc. extension options and GST): ____________________

Name of Respondent/s: __________________

Please note that the table below is provided as a sample to assist with understanding the potential ICT risk exposures and is developed by Finance for the CUA ICTS2021 from a whole of government perspective.

| Risk # | Risk What can go wrong? | Insurance/ Liability | Consequence/ Result | Controls Mechanisms in place to prevent the event occurring or limit its impact | Consequence Category and Level (A) | Likelihood (B) | Risk Impact (A x B) | Max Probable Loss A $ estimate of any costs /damages that could be incurred. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Service standards do not meet contractual requirements (leading to significant breach). | Professional Indemnity, (Clause J) - Party to Party Liability | - Failure to achieve the anticipated project benefits - Service level agreement not met | - Customers to clearly articulate controls and measures in the order form to develop clear unambiguous scope. - Customers have a responsibility to manage the performance of the Contractor. - Service level agreement and financial penalties imposed if contractors fail to meet service levels. - Progress meetings as part of contract management. | Financial (2) about $500k Reputation (2) Project (2) Tech (2) Legal (2) | Possible (2) (at an individual agency level) | Moderate (4) | $1.5 million |
| 2 | Incomplete data capture from the old system, unauthorised changes to data during migration or data migration failure. | Professional Indemnity, (Clause J) - Party to Party Liability, (Clause L) – Loss of Data | - Contractor causes a loss of data/ data corruption for the Customer (e.g. during migration) | - Most Public Authorities have data backup. - Agencies have an implementation plan prior to any data migration. Contractors will only work on test environments and have strict checks before implementation in production environments. - The Buyers Guide will include information to explain risks around data losses and | Financial (3) Technical (3) Reputation (3) Legal (4) Project (3) | Possible (2) | For Financial, Technical, Reputation and Project: Moderate (6) Legal: High (8) | $5 million |
| 3 | Breach of confidentiality/ security of working files compromised during migration | Professional Indemnity, (Clause I) - Party to Party Liability | - Breach of Privacy Act and confidentiality of data and information is compromised. | - General conditions of contract and applicable legislation and regulation. - Contractors have to sign acceptable use agreement. - Contractors may not have access to agency’s computer network. - Agencies requests for Police clearances and integrity check if Contractor is required to work with confidential information. - Agencies specify on the Quote Form the information that is confidential. - Agencies require Contractors to sign confidentiality agreements. | Reputation (2) Legal (2) | Possible (2) | Moderate (4) | None |
| 4 | Damage to agency’s property or ICT equipment causing system error or system downtime | Liability General | - Equipment needs to be replaced - Project delayed | - The General conditions of contract protect the customer against Faulty or Unsatisfactory services. Under this clause the Contractor must re-supply the service at no cost, does not have to pay for the Faulty Service and the customer may seek reimbursement for cost of substitute services and the expenses resulting from having to purchase substitute services. - Specific service level agreement and penalties if contractors fail to meet service levels. - Agency has disaster recovery plan | Financial (2) Commercial (2) Technical (2) | Possible (2) | Moderate (4) | $1.5 million |
| 5 | Occupational health and safety (OSH) event where CUA Contractors attending unfamiliar sites do not receive OSH information from Public Authority. | Public Liability | - Personal injury to Department employees or visitors | - Buyers Guide and Customer education to emphasise need for public authorities to provide advice on OSH. - Requirement for Contractors to hold Workers Compensation insurance cover as a condition of contract - Contract Manager to monitor that CUA Contract complies with condition of contract i.e. holds Workers Compensation for the term of the CUA. | Operational/ Compliance (2) | Unlikely (1) | Low (2) | None |
| 6 | Motor Vehicle incident | Motor Vehicle Insurance | - A service may require the specified personnel to travel to an Agencies location to deliver the service – Ie IT support for Agriculture – Company from Perth is required to travel to Bunbury and crash the car. | - Require Contractors to hold Motor Vehicle insurance cover as a condition of contract - Contract Manager to monitor that CUA Contract complies with condition of contract i.e. holds Motor Vehicle for the term of the CUA | Operational/ Compliance (2) | Unlikely (1) | Low (2) | $30M is considered appropriate |
| 7 | System development model or tools recommended by Contractor not suitable for delivery of the system causing unforeseen system or interface failure during development (such as hardware, software, development tools, financials) | Professional Indemnity (Clause I) - Party to Party Liability, (Clause J) – Indirect Losses | - Project delayed or terminated - Further budget required to rectify error to system - Failure to achieve anticipated project benefits | - General conditions of contract protects the customer against Faulty or Unsatisfactory services where the Contractor must re-supply the service at no cost, does not have to pay for the Faulty Service and the customer may seek reimbursement for cost of substitute services and the expenses resulting from having to purchase substitute services. - Most Public Authorities have data backup. - Agencies have an implementation plan prior to any data migration. Contractors will only work on test environments and have strict checks before implementation in production environments. - The Buyers Guide will include information to explain risks around data losses and | Financial (2) about $500k Reputation (2) Project (2) Tech (2) Legal (2) | Unlikely (1) | Low (2) | $ 0.5 million |
| 8 | Underestimation of technology capacity requirements (workstation, server, LAN, WAN or others) | Professional Indemnity | - Project delayed or terminated - Further budget required to rectify error to system - Failure to achieve anticipated project benefits | - General conditions of contract protects the customer against Faulty or Unsatisfactory services where the Contractor must re-supply the service at no cost, does not have to pay for the Faulty Service and the customer may seek reimbursement for cost of substitute services and the expenses resulting from having to purchase substitute services. - Agencies have an implementation plan prior to any environment going live. Contractors will only work on test environments and have strict checks before implementation in production environments. - Change management controls | Financial (2) about $500k Reputation (2) Project (2) Tech (2) Legal (2) | Unlikely (1) | Low (2) | $ 0.5 million |
| 9 | Unauthorised changes to scope by contractor | Professional Indemnity (Clause I) - Party to Party Liability, (Clause J) – Indirect Losses | - Damage to ICT environment and equipment needs to be replaced - Budget required to rectify error - Project delayed | - General conditions of contract protects the customer against Faulty or Unsatisfactory services where the Contractor must re-supply the service at no cost, does not have to pay for the Faulty Service and the customer may seek reimbursement for cost of substitute services and the expenses resulting from having to purchase substitute services. - Agencies have an implementation plan prior to any environment going live. Contractors will only work on test environments and have strict checks before implementation in production environments. - Robust governance framework for scope changes prior to any changes going live. - Progress meetings as part of contract management. | Financial (2) about 500k Reputation (2) Project (2) Tech (2) Legal (2) | Unlikely (1) | Low (2) | $ 0.5 million |
| 10 | Untested changes are made to the production environment during implementation causing unforeseen problems | Professional Indemnity (Clause I) - Party to Party Liability, (Clause J) – Indirect Losses | - Budget required to rectify error - Project delayed | - General conditions of contract protects the customer against Faulty or Unsatisfactory services where the Contractor must re-supply the service at no cost, does not have to pay for the Faulty Service and the customer may seek reimbursement for cost of substitute services and the expenses resulting from having to purchase substitute services. - Robust governance framework prior to changes going live. - Progress meetings as part of contract management. | Financial (2) Project (2) | Possible (2) | Moderate (4) | $ 0.5 million |
| 11 | Failure to complete the project by the specified implementation date | (Clause I) - Party to Party Liability, (Clause J) – Indirect Losses | - Budget required for an interim solution - Project delayed | - General conditions of contract protects the customer against Faulty or Unsatisfactory services where the Contractor must re-supply the service at no cost, does not have to pay for the Faulty Service and the customer may seek reimbursement for cost of substitute services and the expenses resulting from having to purchase substitute services. - Robust project management process - Service level agreement and financial penalties imposed if contractors fail to meet service levels. - Progress meetings and regular reporting as part of contract management. - Agencies implement pricing models linked to key milestones and key performance indicators. | Financial (3) Project (3) | Possible 2 | Moderate – (6) | $5m |
| 12 | Unacceptable system performance, both in relation to availability and response times | Professional Indemnity (Clause I) - Party to Party Liability, (Clause J) – Indirect Losses | - Agency’s services to their customers affected - System downtime - Budget required to rectify errors - Project delayed | - Clear unambiguous scope Customers need to clearly articulate controls and measures in the order form. - Customers have a responsibility to manage the performance of the Contractor. - Service level agreement and financial penalties imposed if contractors fail to meet service levels. - Progress meetings as part of contract management. - User Acceptance Testing clauses in General Conditions of Contract and Schedule 13 in Request. - Agencies have an implementation plan prior to any environment going live. Contractors will only work on test environments and have strict checks before implementation in production environments. | Financial (2) Project (2) | Possible (2) | Moderate (4) | $ 0.5 million |
| 13 | Contractor with government email misuse the government identity | Professional Indemnity (Clause I) - Party to Party Liability, (Clause J) – Indirect Losses | - Fraud - Conflict of Interest | - General conditions of contract and applicable legislation and regulation. - Contractors have to sign acceptable use agreement. - Contractors may not have access to agency’s computer network. - Agencies requests for Police clearances and integrity check if Contractor is required to work with agency’s email and resources. | Reputation (2) Legal (2) | Possible (2) | Moderate (4) | None |
| 14 | Staff proposed in the tender response are not provided under the contract. | N/A | - Failure to complete the project by the specified implementation date. - Financial and resource blow out - This transition of resources may cause some time delays | - General terms and conditions protect for this, the resources provided must have similar skills and experience and it is at agency’s discretion to accept alternate staff proposed. - Contract management processes to ensure alternate staff is performing to the required standards. - General conditions of contract protects the customer against Faulty or Unsatisfactory services where the Contractor must re-supply the service at no cost, does not have to pay for the Faulty Service and the customer may seek reimbursement for cost of substitute services and the expenses resulting from having to purchase substitute services. | Financial (2) about $500k Reputation (2) Project (2) Tech (2) Legal (2) | Possible (2) (at an individual agency level) | Moderate (4) | $1.5 million |
| 15 | Loss of key project staff during the contract period | N/A (Potential for (Clause J) -Indirect losses) | - Project delayed - Financial loss - Loss of knowledge in respect to key aspects of the project part way through the project | - Tender documents require Contractors to provide methodology to ensure continuity of service for the duration of the project, transition in and out approach and resourcing strategy. This will be assessed during the evaluation. - Service level agreement and financial penalties imposed if contractors fail to meet service levels. - Progress meetings as part of contract management. | Financial (2) about $500k Reputation (2) Project (2) Tech (2) Legal (2) | Possible (2) (at an individual agency level) | Moderate (4) | $1.5 million |
| 16 | Insert any additional risks that may arise in your procurement |  |  |  |  |  |  |  |