**Ready Contracts**

**Construction Contract Practical Completion**

**This guide provides instructions on the steps required for Practical Completion of a Construction contract as contractually required, including release of retention if applicable.**

**There are defined tasks for the Super’s Rep and for the Contract Manager and this guide provides instructions for only the Super’s Rep tasks.**

Contents

[Upload Contractor's Notification of "Anticipated Practical Completion" (within 14 or more days) 1](#_Toc189638835)

[Review and approve the fully completed As Constructed drawings pack, operational manuals and any other PC Deliverables 2](#_Toc189638836)

[Complete and Sign As Cons form and submit with drawings/manuals pack to Finance Contract Manager 3](#_Toc189638837)

[Undertake Practical Completion site inspection 3](#_Toc189638838)

[Create Practical Completion Certificate 3](#_Toc189638839)

[Upload Practical Completion Certificate including the list of any outstanding defects 3](#_Toc189638840)

[Review Financials 3](#_Toc189638841)

Locate the process via the Contract Dashboard Linked Processes widget.

The Contract Manager will have completed the first tasks.

#### Upload Contractor's Notification of "Anticipated Practical Completion" (within 14 or more days)

1. Click the plus icon  to upload the document.

A screenshot of a computer

Description automatically generated

1. Add the Contractor’s Notification of Anticipated Practical Completion
2. Enter the following details:

* **Title**
* **Document Type**
* **Date**

A screenshot of a computer

Description automatically generated

1. To attach the document, use the **Upload New Document** button to locate your document in the relevant folder.
2. Click **Add** to save your document and record it in Ready Contracts.
3. Use the  button to progress.

#### Review and approve the fully completed As Constructed drawings pack, operational manuals and any other PC Deliverables

This is an external task (done outside of the system).

Click *Mark Complete* when completed

#### Complete and Sign As Cons form and submit with drawings/manuals pack to Finance Contract Manager

This is an external task. Your Finance Project Manager will provide you with this form to complete.

Click *Mark Complete* when completed

#### Undertake Practical Completion site inspection

This is an external task

Click *Mark Complete* when completed

#### Create Practical Completion Certificate

1. Select the AS2124 Certificate of Practical Completion from the list

A screenshot of a computer

Description automatically generated

1. The template will download to your Downloads folder
2. Open the template document, enter any additional information and save the document
3. Return to the application and then click 

Alternatively, you may create your own compliant certificate.

#### Upload Practical Completion Certificate including the list of any outstanding defects


1. Upload the Practical Completion Certificate using the method described in step 1 of this document
2. Click  to progress

#### Review Financials

1. Review the financial summary, ensuring that there are no outstanding payments to process
2. Click  to progress

Marking this task Complete notifies the Contract Manager that you have completed your Practical Completion tasks.

The remaining tasks are for the Contract Manager to complete.



|  |  |  |  |
| --- | --- | --- | --- |
| Document control | | | |
| Approving Authority:  Senior Project Advisor | | Business Unit:  Building and Contracts | |
| Effective Date | 11/02/2025 | Review Date | 11/02/2026 |
| Replaces QRG | Construction Contract - Practical Completion | | |
| EDRMS File No. |  | Document No & Version | 1.0 |
| Scope | Ready Contracts Construction Contract Practical Completion process | | |